## Slide 1
Presented by: Crazy Engineers
Online chocolate Shop Management
System

## Slide 2: team
Md Nazim Uddin
CSE 063 07429
Priyanka Rani Satu
CSE 063 07380
Md. Naeemul Hasan
CSE 063 07438
Janith Sultana
CSE 063 07477

## Slide 3: Introduction
Online Shop means?
Many Types of Chocolate?
Guiding and control Chocolate shop ?

## Slide 4: Motivation
.
Online Purchase
Good quality of product
Fulfill the customers demand
Affordable cost for customer

## Slide 5: Features
Registration
Updating
Purchasing
Data processing
Ordering

## Slide 6: Feasibilities
Technical
Economical
Operational

## Slide 7: Technical Feasibility
Laptop & PC
Internet Connection
Open Source Software
OS as Windows 10

## Slide 8: Economical Feasibility
1
Communication Cost
2
Update Cost
3
Server cost

## Slide 9: Operational Feasibility
Efficient
Timely delivery
Customers comment

## Slide 10: Cost Benefit Analysis
Client Sided
Developer Sided

## Slide 11: Project Scheduling
Analysis
Planning
Construction
Deployment

## Slide 12: Analysis
Activity | Description | Precedence | Time (in week/s)
1 | Meeting | None | 1
2 | Agree on Objectives | 1 | 1
3 | Research on Market | 2 | 1
4 | Requirement Gathering | 1,2 | 1

## Slide 13: Planning
Activity | Description | Precedence | Time (in week/s)
5 | System Design | 4 | 1
6 | Database Design | 5 | 1
7 | Database Implementation | 6 | 1

## Slide 14: Construction
Activity | Description | Precedence | Time (in week/s)
8 | User Interface Designing | 5 | 2
9 | Admin Panel Designing | 5 | 1
10 | Coding | 8,9 | 4

## Slide 15: Deployment
Activity | Description | Precedence | Time (in week/s)
11 | Testing | 10 | 2
12 | Feedback launch | 11 | 1
13 | launch | 12 | 1

## Slide 16
Gantt Chart

## Slide 17: Risk Analysis
Information Secured
Database Backup
Server Secured
Server all time Up

## Slide 18: Question ?

## Slide 19: Thank You